Meeting Minutes

Date

15 May 2026

Tasks Completed

- Pawan Sunar created the basic HTML structure for the Cybshield homepage and quiz layout.

- Misha Tamang added interactive buttons for navigation and gameplay.

- Yosheph Tamang tested the feedback system for correct and incorrect quiz answers.

- Priksha Rawat finalized the reward button and point system design.

- Krishna Sah planned and created the “How to Play” instruction message for users.

Main Discussion

The group discussed improving the prototype by making the game more interactive, visually appealing, and easier for children aged 10–15 to understand. The team also discussed accessibility features such as readable text, simple navigation, and large buttons

Next Steps

- Add animated cyber-themed characters and mascot.

- Improve website design using the Neo Guardian color palette.

- Add more 2FA quiz questions and missions.

- Improve feedback animations and reward system.

- Continue testing the prototype and fixing bugs.

Conclusion

The group successfully started the first version of the Cybshield prototype using HTML, CSS, and JavaScript. All members contributed to development, testing, and planning tasks.